PRESS RELEASE

Transforming an informal settlement in South Africa into a modern city

25 April 2018: Transforming an informal settlement into a fully-fledged urban development requires extensive planning and integration of infrastructure. This was the major problem faced by the City of Johannesburg’s Housing Department when it embarked on a long-term project to develop Elias Motsoaledi.

Named after ANC veteran and Rivonia trialist Elias Motsoaledi, who served 25 years on Robben Island with other struggle icons such as Nelson Mandela and Walter Sisulu, the project is located near Bara Mall in Region D.

The informal settlement has been rocked by violent service-delivery protests, due in part to the fact that unscrupulous landlords rent out shacks to over ten inhabitants, according to Housing Department Assistant Director Bubu Xuba.

The two-phase housing development will ultimately comprise 1 424 low-cost houses, five blocks of medium-density units, and associated amenities such as schools and churches. It was given the go-ahead by the City of Johannesburg in 2010. Construction began in 2011, encompassing the design and construction supervision of roads, stormwater drainage, and a bridge.

The bridge provides an important link between the two areas of the informal settlement, which are separated by a river, designed for a 1:50-year flood event. The project site is located in a valley divided by the river, with the housing being developed in two areas that needed to be linked together. The inter-connectivity of the two separate areas under development was a major consideration.

The City of Johannesburg appointed Hatch in 2013 as civil engineer for the design and construction supervision of about 7 km of internal road and stormwater infrastructure, in addition to the bridge itself.

“An important stipulation was that 30% of the work had to be carried out by the local community,” Xuba stresses. Following an intensive screening process, two local subcontractors and about 20 local residents were employed, tasked with the construction of concrete kerbs, block paving, brick manholes, and general labour. To facilitate this, a dedicated Community Liaison Officer (CLO) was appointed to be the main interface with the local community.

The work allocated to local contractors was always carried out under the supervision of the experienced main contractor for quality control reasons. It was critical to have clear lines of communication between all the professional teams, main contractors and sub-contractors to ensure proper logistics management and coordination.

The bridge itself comprised a five-span, 65-m-long, 13.5-m-wide continuous composite deck, supported on two reinforced concrete abutment walls and four piers on spread footing. The central three spans are 15 m long, while the end spans are 10 m long.

The bridge project location posed a challenge in terms of the presence of a high water table and poor founding material, which affected the foundation design. Six test pits were excavated and suitable material was only reached at about 3.5 m. Samples taken to classify the type of material on-site resulted in the geotechnical and structural engineer recommending a mass concrete foundation, using a high-strength mix.

Apart from the foundation design, the bridge itself had to cater for specific community requirements such as walkways for pedestrian traffic. Future streetlighting requirements also had to be catered for, while service ducts for utilities such as electricity and fiberoptic cables were provided for ease of installation without disturbing the bridge structure itself.

Hatch’s particular achievement on this project, which was handed over successfully in November 2017, apart from the cost-effective and highly-advanced bridge solution implemented, was its successful liaison with the local community, in accordance with the requirements of the Housing Department. “If you do not engage meaningfully with the local community, you cannot expect to gain their support and trust,” Hatch Project Leader Leon Mbongwa.

Ends

Notes to the editor
To download hi-res images for this release, please visit http://media.ngage.co.za and click the Hatch link to view the company’s press office.

About Hatch 
Whatever our clients envision, our engineers can design and build. With over six decades of business and technical experience in the mining, energy, and infrastructure sectors, we know your business and understand that your challenges are changing rapidly.  We respond quickly with solutions that are smarter, more efficient and innovative. We draw upon our 9 000 staff with experience in over 150 countries to challenge the status quo and create positive change for our clients, our employees, and the communities we serve.

Media Contact
Mmule Ncongwane
NGAGE Public Relations 
Phone: (011) 867-7763
Fax: 086 512 3352
Cell: 083 661 8751
Email: mmule@ngage.co.za
Web: www.ngage.co.za

Browse the NGAGE Media Zone for more client press releases and photographs at http://media.ngage.co.za